## Slide 1
CoG Data Integration · Execution Roadmap
Source discovery → RDA ingestion → Cloud prototype
Oct 2026 → Mar 2027
2026
2027
Oct
Nov
Dec
Jan
Feb
Mar
01
PHASE
Data Discovery
& Ingestion
Find CoG sources. Build STM mapping.
Source Specs
Create STM Doc
Validate
Load source data into RDA tables.
Prep Extraction
Drop Excel
Ingest → RDA
Tables Verified
02
PHASE
Pipeline Development
& Cloud Prep
Refactor Python to read RDA.
Update Python → RDA
Test Outputs
Catherine Reviews
Set up cloud. Migrate. Configure.
Cloud Env Setup
Migrate to Databricks
Cloud Ready
03
PHASE
End-to-End
Validation
Plan joint CoG + RDA session.
Schedule
Plan Agenda
Conduct Session
Run prototype in the cloud.
Run Cloud
Validate
Sign-off
Discover & Doc
Ingest to RDA
Refactor Python
Databricks
Joint Session
Milestone
Manulife | John Hancock
Internal · Detailed roadmap available in the appendix